Medsov Telehealth Module Final Handoff

Date: June 18, 2026

Project Summary

The Medsov Telehealth module is a custom OpenEMR module that adds embedded Jitsi telehealth visits to OpenEMR appointments and the OpenEMR Patient Portal. The module was built and validated on the OpenEMR 8 Patch 3 Docker stack using `openemr/openemr:8.0.0.3`.

The goal was to support a real telehealth workflow inside OpenEMR:

1. Provider creates or opens a Medsov Telehealth appointment.

2. Patient sees the appointment in the Patient Portal.

3. Patient enters a branded waiting room and completes device checks.

4. Assigned provider receives notification inside OpenEMR and by email.

5. Provider starts the visit and admits the patient.

6. Patient joins the embedded Jitsi session inside the OpenEMR experience.

7. Provider launch links the telehealth session to an OpenEMR encounter.

8. Telehealth actions are recorded in the module audit log.

Environment

| Item | Value |

| --- | --- |

| OpenEMR Docker image | `openemr/openemr:8.0.0.3` |

| OpenEMR URL | `http://localhost:8080` |

| Patient Portal URL | `http://localhost:8080/portal/index.php?site=default` |

| Mailpit URL | `http://localhost:8026` |

| Jitsi test domain | `meet.jit.si` |

| Module zip package | `dist/oe-module-medsov-telehealth-1.0.0.zip` |

Completed Features

Module Architecture

- Built as a modern OpenEMR custom module.

- Uses `composer.json`, `openemr.bootstrap.php`, `moduleConfig.php`, `version.php`, `table.sql`, and `cleanup.sql`.

- Uses service classes under `src/Services/` for session management, configuration, and notifications.

- Uses OpenEMR event subscribers to inject module features into OpenEMR screens.

Appointment Integration

- Added `Medsov Telehealth` appointment category.

- Added a branded telehealth card inside the OpenEMR appointment modal.

- Providers can start a telehealth visit from the appointment page.

- Jitsi opens embedded inside OpenEMR instead of sending the provider to an external link.

- Added a provider-facing `Upcoming Telehealth Appointments` page with Start and Open Appointment actions.

- When the provider launches the visit, the module creates or reuses a linked OpenEMR encounter and stores the encounter number on the telehealth session.

Patient Portal Integration

- Added a Telehealth tile to the OpenEMR Patient Portal dashboard.

- Added a portal appointment list for upcoming virtual care visits.

- Patients can only see their own telehealth appointments.

- Patients use a waiting room before joining the meeting.

- Meeting room names are not exposed directly in the appointment list.

Waiting Room And Admit Flow

- Patient can check microphone and camera before joining.

- Patient enters a waiting state.

- Assigned provider sees that the patient is waiting.

- Provider can admit the patient.

- Patient cannot enter the meeting before admission.

- After admission, patient joins the embedded Jitsi meeting.

- Configured participant capacity is enforced before the embedded Jitsi page loads.

Notifications

- Provider receives a custom Medsov floating alert inside OpenEMR.

- Provider receives an email through OpenEMR SMTP configuration.

- Provider receives an OpenEMR native Message Center notification.

- Patient receives appointment invite email when a telehealth appointment is created.

- Patient receives update email if appointment date/time changes.

- Patient receives provider-started email if provider starts before patient joins.

- Patient receives cancellation email if the appointment is cancelled.

- Local development uses Mailpit to verify email delivery.

Cancellation

- Cancelling a Medsov Telehealth appointment marks the telehealth session as `cancelled`.

- Cancelled sessions are no longer joinable from the Patient Portal.

- Cancellation email is sent to the patient.

- Cancellation actions are written to the audit table.

Audit Log

- Added `Admin -> Medsov Telehealth -> Audit Log`.

- Tracks meeting creation, patient waiting, provider notification, admit, provider joined, patient joined, cancellation, and email events.

- Stores actor type, actor ID, timestamp, IP/user-agent where available, and metadata JSON.

Configuration

- Added `Admin -> Medsov Telehealth -> Configuration`.

- Supports feature flags for telehealth enablement, waiting room, audio, video, and email.

- Supports Jitsi domain/base URL/external API configuration.

- Supports maximum participant configuration.

- Enforces maximum participant capacity at provider/patient session entry and tracks heartbeat/leave state.

- SMS delivery is intentionally not implemented in this build.

Security And Access Control

- Assigned provider can start/admit their own appointment.

- Other providers cannot start/admit another provider's telehealth appointment.

- Admin can manage all appointments.

- Patient can only access their own appointment.

- Cancelled appointments cannot be joined.

- Direct provider launch/status URLs are blocked for unauthorized users.

- Direct patient portal URLs are protected by patient ownership and token checks.

- Admit action requires CSRF token validation.

Final Validation Results

The final validation was run on June 18, 2026 against `openemr/openemr:8.0.0.3`.

| Area | Result |

| --- | --- |

| Device checks | Pass |

| Provider appointment launch | Pass |

| Patient Portal flow | Pass |

| Waiting room and admit | Pass |

| Provider floating alert | Pass |

| Provider email notification | Pass |

| OpenEMR native Message Center notification | Pass |

| Cross-provider access control | Pass |

| Patient ownership/token checks | Pass |

| CSRF protection | Pass |

| Cancellation workflow | Pass |

| Provider upcoming appointments page | Pass |

| Encounter association | Pass |

| Participant limit enforcement | Pass |

| Recovery/state persistence | Pass |

| Performance timing | Pass |

| Install/package validation | Pass |

| Clean Module Manager install | Pass |

| OpenEMR Patch 3 compatibility | Pass |

Detailed test evidence is documented in:

docs/test-evidence-report.md

Main Test Commands

node --experimental-websocket scripts\check-device-flow.mjs

node --experimental-websocket scripts\check-appointment-start-flow.mjs

node --experimental-websocket scripts\check-patient-portal-flow.mjs

node --experimental-websocket scripts\check-waiting-room-admit-flow.mjs

node --experimental-websocket scripts\check-provider-notification-flow.mjs

node --experimental-websocket scripts\check-provider-appointments-flow.mjs

node --experimental-websocket scripts\check-performance-flow.mjs

node --experimental-websocket scripts\check-cross-provider-access-flow.mjs

node --experimental-websocket scripts\check-csrf-flow.mjs

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/check_security_review.php

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/check_cancellation_flow.php

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/check_encounter_link_flow.php 7

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/check_participant_limit_flow.php 7

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/check_recovery_flow.php

docker compose exec -T openemr php /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth/scripts/validate_install.php --rerun-install-sql

node --experimental-websocket scripts\check-clean-module-manager-install.mjs

Demo Flow

1. Log into OpenEMR as admin.

2. Open the Calendar.

3. Open a Medsov Telehealth appointment.

4. Click `Start Telehealth`.

5. In a separate browser/incognito session, log into the Patient Portal.

6. Click `Telehealth`.

7. Open the patient appointment and click `Check Devices`.

8. Patient remains waiting.

9. Provider sees patient waiting alert.

10. Provider clicks `Admit`.

11. Patient joins the embedded Jitsi meeting.

Package

The current installable package is:

dist/oe-module-medsov-telehealth-1.0.0.zip

The package was rebuilt after the final validation updates.

Package size: `63.25 KB`

The package was also validated on a clean OpenEMR Patch 3 stack without the development bind mount. The corrected zip extracted with Linux-safe paths, appeared in OpenEMR Module Manager as `Medsov Telehealth Module`, installed as release `1.0.0`, and opened the configuration page successfully.

Deployment Notes

- Production SMTP settings must be configured in OpenEMR for real email delivery.

- Mailpit is only used for local development/testing.

- `meet.jit.si` is used for open-source Jitsi testing.

- A production/private Jitsi domain can be configured through the Medsov Telehealth configuration page.

- Patient Portal must be enabled in OpenEMR.

- Browser camera/microphone permissions must be allowed by the user.

- SMS is not included in this delivery scope.

Docker Development Note

OpenEMR Patch 3 applies strict file permissions at container startup. When the custom module is bind-mounted during Docker development, the module folder may need permissions restored after restarting the OpenEMR container:

docker compose exec -T openemr chown -R apache:root /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth

docker compose exec -T openemr chmod -R a+rX /var/www/localhost/htdocs/openemr/interface/modules/custom_modules/oe-module-medsov-telehealth

This does not affect the packaged module zip validation. It is specific to the local Docker bind-mounted development workflow.

Final Status

The core requested telehealth workflow is complete and validated against OpenEMR 8 Patch 3:

- provider workflow complete

- patient portal workflow complete

- waiting room/admit workflow complete

- notification workflow complete

- cancellation workflow complete

- audit workflow complete

- encounter association complete

- participant limit enforcement complete

- configuration workflow complete

- access control and CSRF checks validated

- install/package validation completed

- clean Module Manager install validation completed

- recovery and timed performance checks completed